LCA · MVP

Technical Specification & Implementation Plan

━━━━━━━━━━━━━━━

Liquid Context Architecture — Arabic-Native Edition

Reference Implementation Plan for 350M → 7B Parameter Scale

ARKANE AI Research Division

ARKANE AI Research Division  ·  2026

# 1.  MVP Scope and Success Criteria

## 1.1  What This MVP Is

The LCA MVP is a working reference implementation of the Liquid Context Architecture at 350M parameter scale, sufficient to (a) demonstrate the core architectural innovations end-to-end, (b) produce publication-quality empirical results, (c) support technical due-diligence inspection by sophisticated AI labs, and (d) anchor the first patent disclosure documents.

It is deliberately not a production system. Production-grade deployment infrastructure is a Phase 2 deliverable contingent on initial customer pilots.

## 1.2  What This MVP Is Not

- Not a frontier-scale foundation model. The 350M scale is chosen for fast iteration, not capability ceiling.

- Not a polished product. Engineering quality targets are research-grade reproducibility, not production reliability.

- Not a comprehensive Arabic model. The MVP focuses on architectural validation; broader capability tuning is Phase 2.

- Not a closed system. The MVP is designed to be technically transparent for external due diligence.

## 1.3  Success Criteria

The MVP is successful if and only if all the following are achieved within 9 months:

| # | Criterion | Measurement | Threshold |
| --- | --- | --- | --- |
| 1 | Tri-stream MPE functional | Reconstruction loss on Arabic gold-standard segmentation | ≤ 0.08 cross-entropy |
| 2 | Tier-1 compression operational | Compression ratio at <2% downstream quality loss | ≥ 12× at acceptable degradation |
| 3 | Geodesic recall measurable | Retrieval F1 vs. flat attention baseline at 64K context | ≥ 95% of baseline F1 |
| 4 | Arabic benchmark performance | OALL composite score vs. equal-parameter baseline | + 4 to + 8 points above baseline |
| 5 | Inference cost reduction | Per-token serving cost on Arabic input at 64K context | 30%+ reduction vs. baseline |
| 6 | Reproducibility | Training run reproducible from clean repo by external reviewer | Pass independent re-run |
| 7 | Documentation | Architecture doc, training recipe, eval suite all published | Internal review approved |

# 2.  Implementation Architecture

## 2.1  Layer Stack

The full LCA stack is structured into eight modules. Each is independently testable and has clearly defined interfaces.

| Module | Purpose | External Dependencies | Status at MVP End |
| --- | --- | --- | --- |
| arabic_morph | Root/pattern decomposition | Farasa, CAMeL Tools | Functional with 96%+ accuracy |
| mpe | Tri-stream embeddings | PyTorch 2.4+ | Trained and validated |
| transformer_core | Modified attention blocks | Flash Attention 3 | Modified with stream awareness |
| mrcm | Three-tier manifold storage | FAISS, custom indexer | Operational at 64K context |
| gro | Geodesic recall operator | NetworkX, custom CUDA | Operational, sub-linear scaling |
| acc | Adaptive compression controller | PyTorch RL utilities | Trained adversarially |
| lca_serve | Inference runtime | TRT-LLM, custom kernels | Single-node deployment ready |
| eval | Benchmark harness | LM-Eval-Harness, custom | All 7 success criteria measured |

## 2.2  Repository Structure

lca-mvp/ ├── README.md # Project overview, quickstart ├── LICENSE # Apache 2.0 for code, CC-BY-NC for weights ├── pyproject.toml # Python package configuration ├── pytest.ini # Test runner configuration ├── .github/workflows/ # CI: lint, test, sample-training-run │ ├── lca/ # Main package │ ├── __init__.py │ ├── arabic_morph/ # Module 1: Arabic morphology │ │ ├── analyzer.py # CAMeL/Farasa wrapper + learned segmenter │ │ ├── root_pattern.py # Root/pattern decomposition │ │ └── tokenizer.py # LCA-aware tokenizer │ │ │ ├── mpe/ # Module 2: Morphological Pre-Encoder │ │ ├── stream_embeddings.py # Three-stream embedding tables │ │ ├── fusion.py # Output-projection fusion │ │ └── trainer.py # MPE pre-training loop │ │ │ ├── transformer_core/ # Module 3: Modified attention │ │ ├── attention.py # Tri-stream attention │ │ ├── ffn.py # Stream-aware FFN │ │ ├── block.py # Transformer block │ │ └── model.py # Full model assembly │ │ │ ├── mrcm/ # Module 4: Memory manifold │ │ ├── tiers.py # Tier 0/1/2 storage │ │ ├── compression.py # Tier-1 compression │ │ ├── topology.py # Tier-2 graph │ │ └── update.py # Manifold update policies │ │ │ ├── gro/ # Module 5: Geodesic recall │ │ ├── projection.py # Query → manifold projection │ │ ├── pathfinder.py # Shortest-path algorithm │ │ ├── budget.py # Compute budget enforcement │ │ └── cuda_kernels.py # Custom CUDA paths │ │ │ ├── acc/ # Module 6: Compression controller │ │ ├── controller.py # Policy network │ │ ├── adversary.py # Reconstruction adversary │ │ └── trainer.py # RL training loop │ │ │ ├── serve/ # Module 7: Inference runtime │ │ ├── engine.py # Main serve engine │ │ ├── batching.py # Dynamic batching │ │ ├── kv_cache.py # KV cache management │ │ └── api.py # REST + gRPC API │ │ │ └── eval/ # Module 8: Evaluation │ ├── benchmarks.py # OALL, AraBench, RULER, Arabic-MMLU │ ├── ablations.py # Per-component ablation │ ├── efficiency.py # FLOPs, latency, memory │ └── reports.py # Result report generation │ ├── configs/ # Training & model configs │ ├── 350M.yaml # MVP target scale │ ├── 1.3B.yaml # Phase 2 scaling target │ └── ablations/ # One config per ablation study │ ├── data/ # Data pipeline (no actual data) │ ├── prep_arabic.py # Arabic corpus prep │ ├── morph_gold.py # Morphological gold standard build │ └── README.md # Dataset sourcing instructions │ ├── scripts/ # Operational scripts │ ├── train.py # Main training entry │ ├── eval.py # Eval entry │ ├── infer.py # Inference entry │ ├── export_patent_figures.py # Patent diagram generation │ └── benchmark.py # Performance benchmarking │ ├── tests/ # pytest test suite │ ├── unit/ # Per-module unit tests │ ├── integration/ # Cross-module integration │ └── e2e/ # End-to-end training + eval │ └── docs/ # Sphinx documentation ├── architecture.md # Architectural reference ├── training_recipe.md # Reproducibility recipe ├── deployment.md # Deployment guide └── api_reference.md # Auto-generated API docs

# 3.  Core Algorithm Specifications

This section provides concrete algorithmic specifications for the four novel components. These specifications are sufficient for an independent engineering team to implement; they are also sufficient for technical due diligence to validate the architectural claims.

## 3.1  Morphological Pre-Encoder

The MPE produces three parallel embedding streams. Each input token is first decomposed into its root, pattern, and surface form. The three components are embedded into separate dense vectors, which are maintained throughout the model rather than fused at input.

### Decomposition algorithm

def decompose(token: str) -> Tuple[str, str, str]: """ Decompose an Arabic token into (root, pattern, surface). Falls back to surface-only for non-Arabic tokens. """ if not is_arabic(token): return ("__NONROOT__", "__SURFACE__", token) # Stage 1: CAMeL Tools morphological analyzer (high precision) analyses = camel_analyzer.analyze(token) if analyses and analyses[0].confidence > 0.85: return (analyses[0].root, analyses[0].pattern, token) # Stage 2: Learned segmenter fallback for OOV / dialect root, pattern = learned_segmenter.predict(token) return (root, pattern, token) def build_stream_embeddings(token_ids: Tensor, decomp: TokenDecomposition) -> StreamEmbeddings: """ Build three independent embedding vectors. Returns shape: (batch, seq_len, 3, d_model) """ root_emb = E_root[decomp.root_ids] # (B, T, d_model) pattern_emb = E_pattern[decomp.pattern_ids] # (B, T, d_model) surface_emb = E_surface[token_ids] # (B, T, d_model) return torch.stack([root_emb, pattern_emb, surface_emb], dim=2)

### Embedding table dimensions

- Root vocabulary: ~6,500 entries (consonantal roots across MSA + 4 major dialects)

- Pattern vocabulary: ~250 entries (productive verbal + nominal patterns)

- Surface vocabulary: 50,000 entries (BPE/SentencePiece on Arabic+English corpus)

- Model dimension d_model: 1024 at 350M scale, 2048 at 1.3B, 4096 at 7B

- Total embedding parameters: ~58M at 350M scale (16% of total parameter budget)

## 3.2  Multi-Resolution Context Manifold

The MRCM stores context across three tiers with progressively coarser resolution and progressively richer semantic organization. The mechanism is best understood by tracing what happens to a single token from arrival to eventual demotion.

### Tier-0: Surface tier

- Stores: full KV states for the most recent N tokens. Default N = 8K at MVP scale.

- Lossless. Same as standard transformer KV cache.

- Update: append on each forward pass; evict to Tier-1 when capacity reached.

### Tier-1: Semantic tier

- Stores: compressed cluster representations. Each cluster is built from 50–500 tokens demoted from Tier-0.

- Compression: token embeddings within a cluster are pooled with attention-weighted averaging; key/value states are compressed via SVD to rank-32 representations; metadata (cluster centroid, time range, root vocabulary used) preserved.

- Capacity: bounded by total parameter budget allocated to manifold storage. At 350M scale, 200K cluster slots × 32-rank compressed states ≈ 4 GB GPU memory.

### Tier-2: Topological tier

- Stores: a sparse graph G = (V, E) where V is the set of Tier-1 clusters and edges encode semantic proximity.

- Construction: each new cluster is connected to its k=8 nearest neighbors by cosine similarity in cluster-centroid space.

- Edge weights: w(u, v) = -log(similarity(u, v)) for use as shortest-path distance.

### Demotion policy

def should_demote(token: TokenState, recency_window: int) -> bool: """Learned demotion policy combining recency and salience.""" # Recency component recency_score = exp(-token.age / recency_window) # Salience component (learned during training) salience_score = sigmoid(W_salience @ token.kv_state + b_salience) # Combined score (weights also learned) keep_probability = alpha * recency_score + (1 - alpha) * salience_score # Soft threshold with annealed temperature return random() > keep_probability

## 3.3  Geodesic Recall Operator

Given a query and the current state of the manifold, the GRO produces a recall trajectory — an ordered list of Tier-1 clusters to decompress and concatenate to the active attention context. This is the central inference-time innovation.

### Algorithm: BUDGET-CONSTRAINED-GEODESIC-RECALL

def geodesic_recall(query: Tensor, manifold: MRCM, budget_flops: int) -> List[Cluster]: """ Find clusters to expand by tracing a budget-bounded path through the topological graph from the query's projected position. """ # Step 1: Project query into manifold space q_position = MLP_project(query) # shape: (d_manifold,) # Step 2: Find k entry clusters nearest to q_position entry_clusters = manifold.knn_search(q_position, k=8) # Step 3: Multi-source Dijkstra from entry clusters # Edge weights are negative-log-similarity; we want low total weight distances = {c: 0 for c in entry_clusters} parent = {} pq = PriorityQueue([(0, c) for c in entry_clusters]) visited = set() selected = [] cost_used = 0 while pq and cost_used < budget_flops: d, node = pq.pop() if node in visited: continue visited.add(node) # Check if this cluster is relevant to the query relevance = manifold.compute_relevance(node, q_position) if relevance > RELEVANCE_THRESHOLD: selected.append(node) cost_used += node.decompression_cost_flops # Expand to neighbors for neighbor in manifold.topology.neighbors(node): if neighbor not in visited: edge_weight = manifold.edge_weight(node, neighbor) new_dist = d + edge_weight if new_dist < distances.get(neighbor, float('inf')): distances[neighbor] = new_dist parent[neighbor] = node pq.push((new_dist, neighbor)) return selected

Complexity analysis: with the topology graph constrained to k=8 nearest-neighbor edges and a budget that typically selects 8–20 clusters out of 200K, the algorithm runs in O(log N) average case via priority-queue early termination. Custom CUDA kernel (in `lca/gro/cuda_kernels.py`) parallelizes the per-cluster relevance computation.

## 3.4  Adaptive Compression Controller

The ACC is trained adversarially: its job is to assign per-token compression coefficients that minimize reconstruction loss subject to a total compression budget. The adversary is a reconstruction network that attempts to recover the original token from its compressed form; tokens it cannot recover receive penalty signal that drives the controller to allocate them more representational budget.

### Training loop

def train_acc(controller: ACCNetwork, adversary: ReconstructorNetwork, corpus: Iterable[Sequence], budget: float): """ Adversarial training of the compression controller. """ opt_controller = AdamW(controller.parameters(), lr=1e-4) opt_adversary = AdamW(adversary.parameters(), lr=2e-4) for seq in corpus: # Forward pass through base model up to compression point kv_states = base_model.forward_to_compression_point(seq) # Controller predicts compression coefficients # alpha[i] in [0, 1] — fraction of full representation kept for token i alpha = controller(kv_states, root_ids=seq.root_ids, pattern_ids=seq.pattern_ids) # Apply compression compressed = apply_compression(kv_states, alpha) # Adversary attempts reconstruction reconstructed = adversary(compressed, seq.token_ids) # Compute losses reconstruction_loss = F.mse_loss(reconstructed, kv_states) budget_loss = relu(alpha.mean() - budget) ** 2 # penalty if over budget # Controller minimizes reconstruction loss + budget penalty # (wants high alpha for hard-to-reconstruct tokens, low alpha overall) controller_loss = reconstruction_loss + 10.0 * budget_loss # Adversary maximizes reconstruction quality adversary_loss = -reconstruction_loss opt_controller.zero_grad() controller_loss.backward(retain_graph=True) opt_controller.step() opt_adversary.zero_grad() adversary_loss.backward() opt_adversary.step()

Why Adversarial Non-adversarial reconstruction objectives plateau quickly because the controller learns a conservative policy that compresses uniformly. The adversary continuously raises the bar by improving at reconstruction, forcing the controller to find genuinely hard-to-recover tokens and allocate them more budget. This is analogous to GAN dynamics and produces compression policies that respect Arabic morphological structure without it being hand-engineered.

# 4.  Training Recipe

## 4.1  Pre-training Corpus

The MVP pre-training corpus is assembled from publicly available Arabic text and a smaller English component for cross-lingual transfer:

| Source | Tokens (Billions) | Cleaning | Notes |
| --- | --- | --- | --- |
| OSCAR Arabic (filtered) | 78 | MADAMIRA pass + quality filter | Primary MSA source |
| ArabicWeb22 | 12 | Deduplicated, length filtered | Web crawl, high diversity |
| AraBERT corpus | 8 | Already cleaned by Antoun et al. | Strong MSA baseline |
| KSU Arabic Corpus | 0.5 | Native cleaning | Saudi linguistic register |
| Quran + Tafsir + Hadith | 0.4 | Manual review | Religious linguistic register |
| DialectArabic (DART) | 1.2 | Filtered to MSA-like only | Limited dialect exposure |
| English (FineWeb subset) | 15 | Standard quality filter | Cross-lingual anchor |
| Code (StackExchange Q&A) | 3 | Python + JS only | Reasoning grounding |
| Total | ≈ 118B tokens | — | Sufficient for 350M scale 1.5 epoch |

## 4.2  Training Schedule

### Phase A: Morphological Pre-Encoder warm-up (Weeks 1–3)

- Train MPE alone on root/pattern reconstruction objective.

- Frozen vocabulary; learnable embedding tables and fusion projection.

- Objective: cross-entropy on root prediction + cross-entropy on pattern prediction + reconstruction loss for surface form.

- Compute: 8× H100, ~7 days. Approximate cost: $4,500 on cloud GPU providers (reserved capacity).

### Phase B: Base transformer pre-training (Weeks 4–14)

- Initialize MPE from Phase A; randomly initialize transformer core.

- Standard next-token prediction objective; tri-stream attention enabled.

- MRCM enabled with Tier-0 only (no compression yet) — establish strong base model.

- Compute: 64× H100, ~10 weeks. Approximate cost: $310K.

### Phase C: Manifold activation (Weeks 15–22)

- Activate Tier-1 and Tier-2; train ACC adversarially while continuing main objective.

- Mix short-context (8K) and long-context (up to 64K) sequences.

- Geodesic Recall Operator activated in second half of phase.

- Compute: 64× H100, ~8 weeks. Approximate cost: $250K.

### Phase D: Long-context extension (Weeks 23–28)

- Extend training contexts to 128K, 256K, eventually 1M tokens.

- Use RoPE θ-scaling combined with manifold expansion.

- Targeted training on retrieval, long-document QA, and Arabic-specific long-context benchmarks.

- Compute: 64× H100, ~6 weeks. Approximate cost: $190K.

## 4.3  Hyperparameters

| Hyperparameter | Value (350M MVP) | Notes |
| --- | --- | --- |
| Layers | 24 | Standard depth |
| d_model | 1024 | Width |
| Heads | 16 | Head dim 64 |
| d_ff | 4096 | 4× expansion |
| Vocab (surface) | 50,000 | BPE on AR+EN |
| Vocab (root) | 6,500 | Arabic morphology |
| Vocab (pattern) | 250 | Productive patterns |
| Context (training) | 8K → 1M | Curriculum |
| Batch size (tokens) | 4M | Standard |
| LR (peak) | 3e-4 | Cosine schedule |
| Warmup steps | 2,000 | Linear |
| Weight decay | 0.1 | Standard |
| β1, β2 | 0.9, 0.95 | AdamW |
| Grad clip | 1.0 | Standard |
| Tier-1 cluster slots | 200K | Capacity |
| Topology k | 8 | k-NN edges |
| GRO budget (FLOPs) | Variable | Per-query |

## 4.4  Reproducibility Requirements

- All random seeds set explicitly and logged. Default: 42 for code, 1337 for data shuffling, 2024 for initialization.

- Training run logs versioned in MLflow or Weights & Biases (recommend W&B for collaborator visibility).

- Every checkpoint includes: complete code commit SHA, config hash, environment fingerprint (Python, CUDA, library versions).

- Data preparation pipeline reproducible from raw sources via single `make data` command.

- Independent reproducibility validated at end of Phase B by attempting to retrain from scratch with the same seeds and confirming loss curves match within 0.5%.

# 5.  Evaluation Plan

## 5.1  Benchmark Suite

| Benchmark | Capability Tested | Target vs. Baseline | Status |
| --- | --- | --- | --- |
| OALL (Open Arabic LLM Leaderboard) | Composite Arabic NLU | +4 to +8 points | Primary |
| AraBench | Cross-genre Arabic | +3 to +6 points | Primary |
| Arabic-MMLU | Arabic knowledge MCQ | +3 to +5 points | Primary |
| RULER (English + Arabic) | Long-context retrieval | Match or beat at 64K | Critical |
| BABILong | Long-context reasoning | Match baseline at 128K | Critical |
| Hajj-FAQ | Religious reasoning | +5 to +10 points | Differentiated |
| Quranic-MCQ (custom) | Arabic morphological depth | +10 to +20 points | Differentiated |
| HumanEval / MBPP | Code (parity check) | Match baseline ±2 | Sanity |
| Cost-per-token (own) | Economic efficiency | 30%+ reduction Arabic | Economic |

## 5.2  Ablation Studies

To support patent claims and publication, the following ablations are run:

- A1: Tri-stream MPE off (fuse at input) → measures stream-separation contribution.

- A2: Tier-2 topology off (use flat Tier-1) → measures geodesic recall contribution.

- A3: ACC non-adversarial (fixed compression rate) → measures adversarial training contribution.

- A4: Morphology off (random root/pattern assignment) → confirms Arabic-specific gain.

- A5: Manifold off entirely (Tier-0 only, no compression) → upper-bound on long-context cost.

- A6: GRO budget swept from 1× to 16× → cost-quality frontier.

- A7: Substitute Infini-attention compression for Tier-1 → head-to-head comparison.

## 5.3  External Validation

Three forms of external validation will be sought before publication:

- Academic review: invite at least one senior academic researcher in Arabic NLP to inspect the training pipeline and reproduce one ablation. Approximate effort: 2 weeks.

- Independent Arabic NLP review: invite a senior Arabic NLP researcher from an academic institution to evaluate benchmark methodology. Approximate effort: 1 week.

- Industry technical due diligence: present full training-recipe and results to at least one frontier-lab partner under NDA. Approximate effort: 2 weeks.

# 6.  Infrastructure and Operations

## 6.1  Compute Topology

The MVP training is structured around three compute pools:

- Primary training cluster: 64× NVIDIA H100 SXM5 in a single high-bandwidth pod. Required for Phase B and onward. Source: regional AWS capacity or equivalent cloud GPU provider.

- Experimentation cluster: 8× H100 reserved for continuous ablations and small-scale exploration. Source: same provider, separate reservation.

- Inference / evaluation cluster: 4× H100 + 2× L4 for eval throughput and demo deployment. Source: AWS or Saudi domestic provider.

## 6.2  Software Stack

| Layer | Choice | Rationale |
| --- | --- | --- |
| Deep learning framework | PyTorch 2.4+ | Standard, broadest ecosystem |
| Distributed training | FSDP (full shard) | Simplicity over Megatron for MVP scale |
| Attention kernel | Flash Attention 3 | Best efficiency on H100 |
| Custom CUDA | CUTLASS + Triton | GRO acceleration |
| Mixed precision | BF16 | Stability + efficiency |
| Optimizer | AdamW (PyTorch) | Well-understood |
| Tokenizer | tokenizers (HF, Rust) | Speed for Arabic-heavy corpus |
| Data loading | WebDataset + tar shards | S3-friendly streaming |
| Tracking | Weights & Biases | Collaborator visibility |
| Inference serving | Triton Inference Server | Production-ready, supports custom backend |
| Container | Docker + NVIDIA base images | Reproducibility |
| Orchestration | Slurm on HPC; K8s for inference | Standard |

## 6.3  Data Governance

Even at MVP scale, data governance must meet eventual sovereign-deployment requirements:

- All training data sources documented in a structured registry (license, provenance, cleaning steps, hash).

- Personally-identifiable information (PII) removed via automated scrubbing pass (Presidio or equivalent).

- Religious-sensitive content reviewed by a contracted Islamic-studies advisor before inclusion.

- Data retention policy aligned with KSA Personal Data Protection Law (PDPL) requirements.

- Audit log for every data access during training; cryptographic checksums on all corpus shards.

# 7.  Timeline and Budget

## 7.1  9-Month Build Plan

| Month | Workstream | Deliverable | Acceptance Criterion |
| --- | --- | --- | --- |
| M1 | Setup | Repo, CI, infra, tokenizer trained | Tokenizer fertility ≤ 1.6 on Arabic test set |
| M2 | Morphology | MPE Phase A complete | Root accuracy ≥ 96% on test set |
| M3 | Core | Tri-stream transformer + provisional patent | 350M base model loss curve matches reference |
| M4 | Training | Phase B continues | Phase B mid-point checkpoint released |
| M5 | Training | Phase B complete | 350M base model at 8K context, OALL parity |
| M6 | Manifold | MRCM + ACC integrated | Tier-1 compression operational, 8× ratio |
| M7 | GRO | Geodesic recall operational | Custom CUDA kernel deployed |
| M8 | Long-context | Extension to 64K | RULER 64K passes; first publication submitted |
| M9 | Eval | Full evaluation suite | All 7 success criteria measured and met |

## 7.2  Cost Detail (9-Month MVP)

| Category | Months 1-3 | Months 4-6 | Months 7-9 | Total |
| --- | --- | --- | --- | --- |
| Compute (training) | $80K | $280K | $220K | $580K |
| Compute (eval/exp) | $25K | $35K | $45K | $105K |
| Personnel (5 FTE) | $240K | $240K | $240K | $720K |
| Personnel (2 contractors) | $60K | $60K | $60K | $180K |
| Patent prosecution | $30K | $15K | $25K | $70K |
| Data licensing & cleaning | $15K | $10K | $5K | $30K |
| External validation | $0 | $15K | $25K | $40K |
| Conferences, publications | $5K | $15K | $25K | $45K |
| Tools, software, services | $10K | $10K | $10K | $30K |
| G&A allocation | $20K | $25K | $30K | $75K |
| TOTAL | $485K | $705K | $685K | $1,875K |

Total MVP cost is approximately $1.87M. As an academic cost estimate, this fits comfortably within a $5M reference R&D envelope, leaving ~$3M for commercial buildout, 13–18 month continued research, and contingency reserves.

# 8.  Patent Disclosure Preparation

The MVP work plan includes specific deliverables tied to patent prosecution. Each patent claim is supported by reproducible empirical evidence produced during MVP execution.

## 8.1  Patent-Ready Artifacts

| Patent Claim | Required Artifact | Source Module | Target Month |
| --- | --- | --- | --- |
| P01: Tri-Stream Memory | Stream-separation ablation study (A1) | lca/eval/ablations.py | M5 |
| P01: Tri-Stream Memory | MPE accuracy on Arabic gold standard | lca/mpe/trainer.py | M2 |
| P02: Geodesic Recall | GRO complexity scaling measurement | lca/gro/ | M7 |
| P02: Geodesic Recall | Recall F1 vs. flat-attention baseline | lca/eval/benchmarks.py | M8 |
| P03: Adversarial Compression | ACC training curves vs. non-adversarial | lca/acc/trainer.py | M6 |
| P03: Adversarial Compression | Compression-ratio vs. quality frontier | lca/eval/efficiency.py | M8 |
| P04: Sovereign Isolation | Stream-isolation architecture diagram | docs/architecture.md | M3 |

## 8.2  Patent Filing Schedule

- Month 2: First provisional US filing (covers P01 and architectural framework).

- Month 5: Second provisional filing (covers P02 and P03 with reduction-to-practice evidence).

- Month 8: Third provisional filing (covers P04 with sovereign-deployment architecture).

- Month 12: Full PCT filing consolidating all provisionals.

- Month 18: Begin national-stage entries (US, EPO, China, KSA, UAE, Japan, Korea, India).

## 8.3  Trade Secrets vs. Patents

Not all valuable innovations should be patented. The following are recommended as trade secrets rather than patent disclosures:

- Specific data cleaning and preparation recipes for Arabic corpora.

- Hyperparameter tuning empirics not necessary to reproduce primary claims.

- Custom CUDA kernels for GRO — kept as protected implementation details.

- Religious-corpus curation methodology — competitive advantage too valuable to disclose.

# 9.  Path to First Customer Deployment

## 9.1  Demo Deployment Specification

By month 9 of the MVP, a single-tenant demo deployment must be ready for customer-facing demonstration. Requirements:

- Hosted on AWS Saudi region (eu-central-2 or me-south-1) with VPC isolation.

- OpenAI-compatible API surface (chat/completions endpoint) for trivial integration testing.

- Latency: P50 ≤ 300ms first-token, ≤ 50ms inter-token for short prompts.

- Demonstrates 64K context window with measurable cost advantage over baseline.

- Includes monitoring dashboard showing per-stream attention patterns (compelling for technical demos).

## 9.2  First-Pilot Acceptance Criteria

The criteria the first paid pilot customer must commit to as acceptance:

- Quality parity (within ±2 points) with their current LLM provider on a customer-defined Arabic task suite.

- ≥ 30% cost reduction at quality parity (measured in $-per-1M-input-tokens).

- Successful handling of customer-specific test prompts (typically 500–2000 prompts).

- Operational metrics: 99.9% availability over 30-day evaluation window; P99 latency < 2s.

- Successful security review (penetration testing by customer's security team).

## 9.3  From MVP to Commercial Product

The MVP is not a commercial product. The transition requires the following Phase 2 work (months 9–18), estimated to fit within the same $5M reference R&D envelope:

- Hardening: production error handling, observability, graceful degradation.

- Multi-tenancy or strict single-tenancy isolation for sovereign deployments.

- Operational tooling: deployment automation, rollback, A/B testing harness.

- Compliance: PDPL audit pass; ZATCA compatibility for invoicing; SAIP IP registration complete.

- Scale to 7B parameters for first production-quality model.

- Support and SLA infrastructure for first paid customers.

# 10.  Appendix: Reference Code

## 10.1  Minimal LCA Forward Pass

This pseudo-code shows the integrated forward pass for a single query against an established manifold. It is the canonical reference for what "LCA inference" means and is suitable for inclusion in patent disclosures and technical documentation.

def lca_forward( query_tokens: Tensor, # (B, T_q) manifold: MRCM, # Pre-built memory manifold config: LCAConfig ) -> Tensor: """ Single forward pass through the Liquid Context Architecture. """ # ─── Step 1: Morphological Pre-Encoding ───────────────── decomp = arabic_morph.decompose_batch(query_tokens) stream_embeds = mpe.build_stream_embeddings( token_ids=query_tokens, decomp=decomp ) # shape: (B, T_q, 3, d_model) # ─── Step 2: Get current Tier-0 surface context ──────── tier0_kv = manifold.tier0.get_current_window() # shape: (B, T_window, 3, d_model) — also tri-stream # ─── Step 3: Initial attention over Tier-0 only ──────── h_query = transformer_core.forward( x=stream_embeds, kv_cache=tier0_kv, attention_mode="tri_stream" ) # h_query shape: (B, T_q, 3, d_model) # ─── Step 4: Geodesic recall from Tier-1/Tier-2 ──────── selected_clusters = gro.geodesic_recall( query=h_query.mean(dim=1), # query summary manifold=manifold, budget_flops=config.gro_budget ) # ─── Step 5: Selective decompression ──────────────────── decompressed_kv = manifold.decompress_clusters(selected_clusters) # shape: (B, T_decomp, 3, d_model) where T_decomp << total context # ─── Step 6: Augmented attention ──────────────────────── augmented_kv = concat([tier0_kv, decompressed_kv], dim=1) h_final = transformer_core.forward( x=stream_embeds, kv_cache=augmented_kv, attention_mode="tri_stream" ) # ─── Step 7: Output projection (fuses streams) ────────── logits = mpe.output_projection(h_final) # logits shape: (B, T_q, vocab_size) # ─── Step 8: Manifold update (background, async) ──────── asyncio.create_task( manifold.update_async( new_kv=h_final, demotion_policy=config.demotion_policy ) ) return logits

## 10.2  Configuration Schema

# configs/350M.yaml — MVP-scale configuration model: scale: "350M" d_model: 1024 num_layers: 24 num_heads: 16 d_ff: 4096 mpe: vocab_surface: 50000 vocab_root: 6500 vocab_pattern: 250 stream_fusion: "output_projection" # vs. "early", "midpoint" mrcm: tier0_window: 8192 tier1_cluster_slots: 200000 tier1_rank: 32 tier2_knn: 8 demotion_policy: type: "learned" alpha_init: 0.5 temperature_init: 1.0 temperature_anneal: 0.99 gro: budget_flops: 1e10 relevance_threshold: 0.3 max_clusters: 32 cuda_kernel: true acc: policy_hidden: 512 adversary_hidden: 1024 budget_target: 0.15 # average compression coefficient adversarial_lr: 2e-4 controller_lr: 1e-4 training: optimizer: "adamw" beta1: 0.9 beta2: 0.95 weight_decay: 0.1 lr_peak: 3e-4 lr_min: 3e-5 schedule: "cosine" warmup_steps: 2000 grad_clip: 1.0 batch_tokens: 4194304 # 4M tokens precision: "bf16" distributed: strategy: "fsdp" shard_strategy: "full" cpu_offload: false data: corpus: "ar_en_mvp_v1" shuffle_seed: 1337 max_seq_len: 8192 context_curriculum: - {until_step: 50000, max_seq_len: 8192} - {until_step: 100000, max_seq_len: 32768} - {until_step: 150000, max_seq_len: 65536} - {until_step: 200000, max_seq_len: 131072} eval: benchmarks: ["oall", "arabench", "arabic_mmlu", "ruler", "hajjfaq", "humaneval"] ablations: ["a1_no_streams", "a2_no_topology", "a3_no_adversarial", "a4_random_morph", "a5_tier0_only"] logging: framework: "wandb" project: "lca-mvp" run_name: "{config_name}_{timestamp}" log_every: 50 checkpoint_every: 5000 patent: artifacts: - {month: 2, claim: "P01", artifact: "mpe_accuracy_report.pdf"} - {month: 5, claim: "P01", artifact: "stream_ablation_study.pdf"} - {month: 6, claim: "P03", artifact: "acc_training_curves.pdf"} - {month: 7, claim: "P02", artifact: "gro_complexity_measurement.pdf"} - {month: 8, claim: "P02", artifact: "recall_f1_comparison.pdf"}

Engineering Bottom Line The MVP is achievable by a 5-7 person team in 9 months on a $1.87M direct cost budget, producing all evidence required to support the four primary patent claims, two peer-reviewed publications, and one customer-ready demo deployment. The plan is intentionally conservative: each phase ends with a clear go/no-go checkpoint, and each component has a fallback if the primary mechanism underperforms.

—  END OF MVP SPECIFICATION  —

ARKANE AI · Confidential · 2026